## Slide 1
MyMD. A program with potential…
Workshop on Computer Programming and Advanced Tools for Scientific Research Work
Manuel Proissl on behalf of MyMD Team
Miramare, Trieste
Get the code: git clone https://github.com/Rhouli/ljmd-c.git
Notes: ATLAS UK HLT Meeting – Manuel Proissl

## Slide 2
Project Management
MyMD. A program with potential…
Workshop on Computer Programming and Advanced Tools for Scientific Research Work Manuel Proissl 2
With the intention to restructure an existing C version of a MD code, we have decided to turn this into an object-oriented C++ version and applied the following class structure:
In addition we have developed a flexible Python interface to run the program with different inputs.
Working as a group in an amateur-software-company-style:
  One main meeting to plan the program structure
  Individual work on classes in sub-groups
  Several meetings to debug and compile the code
  Validating the output with reference data from original C version.
Classes | Group members
MyMD (main class), Helper | Rodrigo
Atoms, Integrator | Manuel, Maksim
Force, Pair(_LJ) | Giovanni, Aris
Python interface | Leopold

## Slide 3
Development Problems / Status
MyMD. A program with potential…
Workshop on Computer Programming and Advanced Tools for Scientific Research Work Manuel Proissl 3
The baseline: group members with none, a little and a lot C++ experience.
No coding style conventions were defined.
Code was only compiled at the end, rather than iteratively.
Once all pieces were put together, the program “obviously” did not compile.
Spent one day only on debugging the code and getting it into a working state.
No improvements in terms of functionality (e.g. adding Morse potential) have been made, BUT the program structure allows now easily extensions!
A Doxygen website has been created and mostly inline documentation provided.
A flexible interface in Python has been developed and allows convenient config.

## Slide 4
MYMD documentation
MyMD. A program with potential…
Workshop on Computer Programming and Advanced Tools for Scientific Research Work Manuel Proissl 4

## Slide 5
MYMD Validation
MyMD. A program with potential…
Workshop on Computer Programming and Advanced Tools for Scientific Research Work Manuel Proissl 5
Simple validation using reference data and gdb.
It WORKS!!! (most likely..)

## Slide 6
Interface – The API PROBLEM
MyMD. A program with potential…
Workshop on Computer Programming and Advanced Tools for Scientific Research Work Manuel Proissl 6
MyMD code to be completely reorganized
No fixed C++ API
No working code to test against
Decisions:
  Start with ‘API’ = input file format
  Postpone cython C++ interface to later

## Slide 7
Interface – The TIME PRoblem
MyMD. A program with potential…
Workshop on Computer Programming and Advanced Tools for Scientific Research Work Manuel Proissl 7
Coding a usable interface = lot of work
4 x ½ day = not a lot time
What can we do? Check what already has been done for us!

## Slide 8
Interface – ASE
MyMD. A program with potential…
Workshop on Computer Programming and Advanced Tools for Scientific Research Work Manuel Proissl 8

## Slide 9
Calculator CLASS
MyMD. A program with potential…
Workshop on Computer Programming and Advanced Tools for Scientific Research Work Manuel Proissl 9

## Slide 10
Example
MyMD. A program with potential…
Workshop on Computer Programming and Advanced Tools for Scientific Research Work Manuel Proissl 10

## Slide 11
Example
MyMD. A program with potential…
Workshop on Computer Programming and Advanced Tools for Scientific Research Work Manuel Proissl 11

## Slide 12
Example
MyMD. A program with potential…
Workshop on Computer Programming and Advanced Tools for Scientific Research Work Manuel Proissl 12

## Slide 13
Thanks!
MyMD. A program with potential…
Workshop on Computer Programming and Advanced Tools for Scientific Research Work Manuel Proissl 13
Check out code: git clone https://github.com/Rhouli/ljmd-c.git